This table is taken from the Initial Assessment page of the COSS website:

http://www.dtascommunityownership.org.uk/

| Project make or break questions |  |
| --- | --- |
| Is the potential land/building asset available? If so, on what terms and conditions eg lease or ownership; are there title conditions restricting use or development? | Is this certain? Has a legal search been done? |
| Can the asset be developed to meet project objectives from a technical point of view? For example, is it possible to fit what is wanted on the site/building, will it meet planning standards and policy and therefore get planning permission? | Is this certain? Has an architect looked at it? Has a surveyor looked at site / building conditions? |
| Is there sufficient demand for what is proposed to make the project viable? For example, is there a demand for workspace, shops or housing at the right price to enable the project to cover costs? | Is this certain? Have property agents been asked about the market and prices locally? |
| Are permissions necessary and are they likely to be given Eg planning permission or listed building consent | Is this certain? Have discussions been held with local planners or local planning policy documents been examined? Has Historic Scotland been consulted? |
| Is there sufficient stakeholder support? | Is this certain? What consultation has taken place about the project? Is the local council on board? Are there funders that can be approached? |
| Is there an organisation or individual people who can make it happen? | Is this certain? Who is the asset champion? Does an organisation need to be set up? How much time and resources do they have to pursue the project? |
| Does the organisation (if applicable) promoting the project have the legal powers to do what is proposed and is it prepared to champion the project through the process? | Is this certain? Have the governing documents of the organisation been checked? What discussions have there been about the process of pursuing the project and what it may involve? |
| Is there likely to be financial support available to implement the project? Is it available on the right terms and conditions? | Is this certain? Has anyone done any research or spoken to funders or other local organisations who have successfully raised funds for a similar project |
| Is there enough time to plan and implement the project? For example, is it possible to plan and fund raise for the project before it is proposed to be demolished / sold / falls down? | Is this certain? Have the key external dates for the future of the building or land been identified? How firm/flexible are they? |
| Any there any other barriers? How can they be overcome? | Is this certain? Is there a way around or a way to address the barriers that have been identified? |